**The Womyn**

**3/19/17**

**8:00pm – 9:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on create user table task from User Story 1. Table is created but is not properly working with an example app.

*Summary of what is planned to be completed by next meeting:*

Continue working on current task to create user table and link with realm locally. Also working on setting up realm online.

*Summary of what is getting in their way:*

Cannot see the realm browser when operating realm locally. Also cannot log into realm online.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

Completed login interface task from User Story 2 and pushed code to github.

*Summary of what is planned to be completed by next meeting:*

From User Story 2: Read from user table

*Summary of what is getting in their way:*

Realm online is not set up properly yet and the team has been having some issues. For now, everyone will set it up locally.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on register interface task from User Story 1. Code cannot be tested because there are errors after pulling code from GitHub.

*Summary of what is planned to be completed by next meeting:*

Continue working on current task to create register interface and resolve all errors in code.

*Summary of what is getting in their way:*

Errors in code after pulling from github are preventing the app from loading correctly. Once the errors are resolved, development can continue.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on create project table task from User Story 3. Table is created but is not properly working with an example app.

*Summary of what is planned to be completed by next meeting:*

Continue working on current task to create project table and link with realm locally. Also working on setting up realm online.

*Summary of what is getting in their way:*

Cannot see the realm browser when operating realm locally. Also cannot log into realm online.