**The Womyn**

**3/21/17**

**2:05pm – 3:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Continued working on current task to get Realm set up either locally or through the database set up through the school network.

*Summary of what is planned to be completed by next meeting:*

Continue working on getting Realm set up. Also explore other database avenues in the case that Realm will not work.

*Summary of what is getting in their way:*

Realm works locally with a demo app but not with our app itself. Also have not figured out how to connect to school server from the app.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

Installed Realm and started to set it up with our app.

*Summary of what is planned to be completed by next meeting:*

Either get Realm running locally or through the online server, and have the app read from the user table. Also research other database options and decide which avenue to go.

*Summary of what is getting in their way:*

Same Realm issues as Gina and Imani.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Finished register interface task from User Story 1. Pushed code to github.

*Summary of what is planned to be completed by next meeting:*

Install Realm and work on writing to either a local database or the server database. Also research other databases in case we decide not to use realm.

*Summary of what is getting in their way:*

Same Realm issues as Gina and Imani.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Continued working on current task to get Realm set up either locally or through the database set up through the school network.

*Summary of what is planned to be completed by next meeting:*

Continue working on getting Realm set up. Also explore other database avenues in the case that Realm will not work.

*Summary of what is getting in their way:*

Realm works locally with a demo app but not with our app itself. Also have not figured out how to connect to school server from the app.