**The Womyn**

**3/23/17**

**2:05pm – 3:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Progressed on task to getting Realm set up locally. Is now able to connect locally and create and store information.

*Summary of what is planned to be completed by next meeting:*

Fix issue with Realm Browser to be able to view the tables that are being created as well as the data that populates. Also explore other database avenues in the case that Realm will not work.

*Summary of what is getting in their way:*

Realm database tables seem to be created as they do not allow duplicates of the designated primary key. However, there is no visual table that is accessible to Realm Browser.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Continued working on task of getting Realm to run locally and communicating with the application.

*Summary of what is planned to be completed by next meeting:*

Research Firebase and utilize it to create user table that communicates with the login front end.

*Summary of what is getting in their way:*

Familiarity with Firebase and how it works with React Native.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

Created the front end of the Home Page from User Story 2. Testing the display of the page remaining before completing the task and pushing code to github.

*Summary of what is planned to be completed by next meeting:*

Finalize code for home page GUI and push code to github. Research Firebase and utilize it to create project table.

*Summary of what is getting in their way:*

Familiarity with Firebase and how it works with React Native.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Progressed on current task to get Realm set up either locally or through the database set up through the school network.

*Summary of what is planned to be completed by next meeting:*

Come with a solution with the problem of not being able to view tables in the Realm Browser even though they are being created.

*Summary of what is getting in their way:*

Realm database tables seem to be created as they do not allow duplicates of the designated primary key. However, there is no visual table that is accessible to Realm Browser.