**Team: The Womyn Date: 4/18/17**

**Start time: 2pm End time: 3pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Nothing | Front end and database code for User Story 11. | Easter break |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Worked on front end for scrum board layout | #7 Read from PI table to populate columns accordingly and #7 Front end layout for 5 column viewing of scrum board. | Familiarity with new accordion react native element |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Nothing | Database code tasks for User Story 12. | Easter break |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | AC testing for User Story 6. | AC testing and error handling for user story 6 | Having issues resetting page, but appears to have correct syntax. |