**Team: The Womyn Date: 4/20/17**

**Start time: 2pm End time: 3pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Completed front end and database tasks from User Story 11. | AC testing and Error Handling for User Story 11. | The simulator is malfunctioning, and getting hung up on popups that our code is generating. Sometimes the rendering will work and sometimes it won’t. I have worked with Gina, and we can’t figure out the issue. Currently searching for alternative ways to make the rendering work correctly. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | #7 Front end layout for 5 column viewing of scrum board. Working on loading the data onto the board but I am having issues. | #7 Read from PI table to populate columns accordingly and #7 AC Testing. I am going to pair program with Heran for this because I am stuck even though I have the logic for populating the scrum board. | Cannot read from the database correctly to populate the scrum board with the product backlog items - I have asked for help so Heran and I are going to pair program |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Completed #12 Database code for updating user table projects attribute with ‘project\_name:pending’ | Database code on home page to call pop up invitations | I didn't have too much difficulty with this user story, but finding a way to effectively implement the next user story has been challenging. |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Created an attribute for project for the project key to be passed in and sotred. User Story 6 is completed however there still needs to be a button on Scrumboard page that directs it to the new project item page. | Create a button on scrumboard page that directs the page to add product item page. Will create a status attribute to help with User story 8 where moving user stories is handled. Work on the edit product backlog item on User Story 9. Load the existing information from the product backlog table then being able to edit the page. | Loading the page with pre-existing data in boxes with editable option is a concern. |