**Team: The Womyn Date: 4/23/17**

**Start time: 8pm End time: 9pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Finished AC testing and Error Handling for US #11. | Work on US #7 reading from table to populate scrum board. Picking up where Gina left off. | Was stuck on #11 not redirecting until tonight, deleted some unnecessary code and it decided to finally work. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Working on populating scrum board data - It is still not working. | Pair program with Imani to create 'inbox' for pending invites | I cannot get the scrum board to populate after trying multiple ways and working with Heran. Katelyn is now working on the task. |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Worked on completing User #12 (Member invitation inbox messages w/ accept and reject options) | Pair programming with Gina to complete the aforementioned task | React Native iOS doesn't support SMS (directly inside an app), so implementing an inbox in RN was giving me trouble.  Chat Conversation End |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Created a button on scrumboard page that directs the page to add product item page. Created a status attribute to product backlog that is currently automatically set to “product backlog”. Start working on user story 9 edit product backlog item feature. | Check that User Story 6 is compliant with the role of the user now that User Story 11 is complete. Work on the edit product backlog item on User Story 9. Load the existing information from the product backlog table then being able to edit the page. | Still have no idea how to load the edit PBI page with pre-existing information loaded already. |