**Team: The Womyn Date: 4/25/17**

**Start time: 2pm End time: 3pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Continued to work on User Story #7 tasks to get scrum board information to show up from the database. Reformatted front end to use ListView instead of Panels. | Finish database code and front-end code to have items show up in each column of the scrum board, and have popups display PBI/task information and descriptions. | No significant forward progress was made this time because it took me three hours of trial and error coding to come to the conclusion that the Panel and ListView components weren't compatible with each other. Now that I know that, I can hopefully make noticeable progress on this user story. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Pair programmed with Imani to complete all tasks for User story #12. Also worked on user story 13 tasks. There is only one tasks for user story 13 left. We created an inbox for pending invites to projects that the user can decide to accept or reject the invite. | Work on user story 13 tasks of acceptance criteria. | The user story tasks I'm working on next is displaying all information of the project title, role and description. I was having issues doing this for user story #7 so I am going to work on figuring our a different way to display all information so I can complete user story 13. |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Completed User Story and 12 w/ Gina | Working on US 14 Task, write to the PB table in database under correct US with Task attributes (%, desc., user, column) | We had some trouble with ListView. |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Created Edit page front end. Created a button on scrumboard page that redirects to the edit pbl page. | Database changes when edit page is called. Add role specifications that allow user story 6 and 9. Pre-load edit page with existing information. AC Testing and error handling. | Have problems passing role to add AC requirement to User Story 16 now that User Story 11 is complete. Still need to figure out how to pre-load the page with data. |