**Team: The Womyn Date: 4/27/17**

**Start time: 2pm End time: 3pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Finished reworking the front end layout and database code for user story #7. | Pair programming with Heran to finish User Story 8. | Firebase reads alphabetically, which has been a challenge to try to get everything to read in before displaying. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Finish all tasks for user story #13 and make sure everything is working with user story 12 and 13. | Pair programming with Imani to create the front end of user story 14, the dropdown for the tasks and the logic of database. | Stuck on other tasks I could do because other user stories have to be completed first |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Creating front end for creating a task for a user story | Pair programming with Gina to create the front end of user story 14, the dropdown for the tasks and the logic of database. | Lack of time |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Assured the edit and add Product Item functionalities are functional for the product owner role only. Finished updating to database given that the AC is fulfilled. | Pair programming with Katelyn to finish User Story 8. | Having to go back to a different user story to adjust code to comply to ACs for new User stories. |