**Team: The Womyn Date: 4/30/17**

**Start time: 8 pm End time: 9 pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Ordered the output of the product backlog according to priority. Added front end to move items up and down. Back end is handling errors but not working yet. | Finish back end to move items up and down on the product backlog. Do AC testing to finish this story (#9?). | Having issues updating firebase with new priority values. The values keep getting added in an infinite loop. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Front end button for navigating to tasks. Front end page for creating tasks. Read from database to populate radio buttons with correct users that can be assigned to a task. | Write correctly to database user task attribute. I will also work on AC testing. | Populating the radio buttons took much longer than expected and I ran into issues using datasource with radio buttons so I had to find a different solution |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Error handling for US 14 | Write new info to PB table task attribute in database --description is required | Lack of Time |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Priority additions for Add pbl. | Passing attributes for edit pbl page. | Lack of Time |