**Team: The Womyn Date: 5/02/17**

**Start time: 2 pm End time: 3 pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Finished checking error handling for US 8. Continued to work on database code swapping items on the product backlog but not finished. | One more try at trying to get product backlog items to swap correctly in firebase. | Firebase reads alphabetically which has been causing issues when trying to swap items. I am trying to implement booleans to check for conditions, but the logic is getting very complicated. |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | User story 14 tasks: Read from table to populate to do column under task list correctly. Error handling. Ensure percentage can not go over 100%. | Acceptance criteria for user story 14 - currently does not display in an obvious manner which US task is connected to. | Margin code on GitHub because we are all working on the same files. Figuring out how to label correctly which task is connected to which user story |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | User story 10 tasks: Create move error front end | Implementing a move button to move from product backlog to sprint backlog (only top item moves) | Priority attribute is undefined and I am not sure why. |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Passing values to reload page. Did notice some errors however when doing my AC Testing for Edit pbl. | AC Testing for Edit pbl and add pbl to ensure that it functions right | Newly discovered errors |