**Team: The Womyn Date: 5/03/17**

**Start time: 8 pm End time: 9 pm**

|  |  |  |  |
| --- | --- | --- | --- |
| Member Name (indicate) | Summary of what was completed since last meeting | Summary of what is planned to be completed by next meeting | Summary of what is getting in their way? |
| Katelyn  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Attempted to finish US 8 but couldn't get unstuck. Helped Imani with US 10. | Final wrap up & reflection | Firebase |
| Gina  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Acceptance criteria for US14. Completed all tasks for US15 for editing a task. Completed all tasks for US16 moving a task from todo to in progress. Completed all tasks for US17 for moving a task from in progress to done. | Write the reflection paper and fill out retrospective report with group. | Passing correct variables back and forth between pages became a hassle. It was also difficult to merge files on GitHub because we were all working on the same file. |
| Imani  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Completed User Story 10 with Katelyn. | Preparation for reflection paper & retrospective report | Lack of sleep (and coffee) |
| Heran  Present from start to end of meeting? YES NO  Is Scrum Master?  YES NO | Finished user story 9 ac testing and error handling with the help of Gina. Made sure user story 6 works. | Write the report and reflection | The coercing need of the mind to lean towards procrastination and Netflix shows |