**The Womyn**

**3/26/17**

**6:30pm – 7:30pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on reading from the user table, which is a part of user story two. Created user table on firebase.

*Summary of what is planned to be completed by next meeting:*

Having login page reroute to the home page.

*Summary of what is getting in their way:*

Unfamiliarity with React Native syntax.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on Read from user table, user story two with Gina. Populated the user table for functionality testing.

*Summary of what is planned to be completed by next meeting:*

AC Testing for user story 2.

Error handling for user story 2.

*Summary of what is getting in their way:*

There are issues faced with testing the Demo App with the testing. Accessing the databases from the test classes proved to be a challenge.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

Finalized the homepage from user story two and pushed the home.js file to github. Researched on Firebase.

*Summary of what is planned to be completed by next meeting:*

Working on the register functionality and make sure that it adds to the user table appropriately.

Create a gui for creating a new project.

*Summary of what is getting in their way:*

Slow device. Familiarity with Firebase and how it works with React Native.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on json file for Projects table. Researched on Firebase.

*Summary of what is planned to be completed by next meeting:*

Working on the create a new project functionality and make sure that it adds to the project table appropriately.

*Summary of what is getting in their way:*

Problem with syncing code compilation and success. Getting code to run on one teammates device verses another’s.