**The Womyn**

**3/28/17**

**2:05pm – 3:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Login page redirects to home page and register page. Every page is now accessible from Login and is pushed to github.

*Summary of what is planned to be completed by next meeting:*

Create a button on view my projects page from user story #3 and create front end input user information –username to invite from user story #4.

*Summary of what is getting in their way:*

Adding the navigation element changed the hierarchy structure of the application so had to figure out where things were being passed and learn syntax for react native and ios.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Finished error handling from user story #2.

*Summary of what is planned to be completed by next meeting:*

Acceptance criteria testing for user story #2 without jest testing. Have the homepage display the projects for the logged in user story 4.

*Summary of what is getting in their way:*

Jest unit testing is difficult to comprehend and implement. Consulted with another team that is implementing react and discovered that they are facing the same issues.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

Created the ‘create a new project form’ GUI. Progressed working on writing to user table from user story one with Imani.

*Summary of what is planned to be completed by next meeting:*

Finalize code for writing to user table from user story one.

*Summary of what is getting in their way:*

Github issues and pushing easily.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Has been working on writing to the project table.

*Summary of what is planned to be completed by next meeting:*

Finalize code for writing to user table from user story one with Heran. Creating a relationship between user and projects table using foreign keys.

*Summary of what is getting in their way:*

Lack of time.