**The Womyn**

**3/30/17**

**2:05pm – 3:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Completed #3, button on View My Projects page, (User Story 5) and #4, create front end input user information (the username used to invite individuals to projects).

*Summary of what is planned to be completed by next meeting:*

I plan to complete #4, reading from the database user table to confirm username, as well as pair programming with Katelyn, working on User Story #5 -display username with the project confirmation.

*Summary of what is getting in their way:*

Creating another instance of firebase and firebase syntax.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Worked on reading from Project table for User Story #5, but I didn’t finish because of various impediments.

*Summary of what is planned to be completed by next meeting:*

I plan to complete the task, Reading from the project table – from User Story 5, as well as pair programming with Gina.

*Summary of what is getting in their way:*

I was having issues with calling a second instance of Firebase and passing parameters between classes. Both issues have been resolved, but I am still having trouble reading from the database correctly, so I plan to pair program with Gina.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Completed error handling for User Story #1.

*Summary of what is planned to be completed by next meeting:*

I plan on completing the task adding to the User Table for User Story #1 and adding to the Project Table.

*Summary of what is getting in their way:*

My impediments include a slow device and a lack of syntax familiarity.

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

I have restructured the relationship between the User and Project tables, so that the table would be flattened and would illustrate the many to many relationship present.

*Summary of what is planned to be completed by next meeting:*

I plan on working on writing to the project table and user database.

*Summary of what is getting in their way:*

Creating an instance of Firebase and calling Firebase within the code.