**The Womyn**

**04/04/17**

**2:00pm – 3:00pm**

**Gina Santella**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Finished user story 3 with AC testing and error handling with Katelyn

*Summary of what is planned to be completed by next meeting:*

Finish user story 4 tasks of adding a user to a project and error handling and acceptance criteria

*Summary of what is getting in their way:*

Github versioning has been causing some issues. My simulator will also sometimes freak out and cause problems and the only way to fix it is to restart my computer before I bring up the simulator again.

**Katelyn Zurn**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Finished Error Handling and AC Testing from User Story #3 with Gina.

*Summary of what is planned to be completed by next meeting:*

All remaining tasks of User Story #4 with Gina.

*Summary of what is getting in their way:*

Versioning has been weird when pushing and pulling to GitHub.

**Heran Tebeka**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

No

*Summary of what was completed since last meeting:*

Adds to user table from user story 1

*Summary of what is planned to be completed by next meeting:*

AC handling for user story 1

*Summary of what is getting in their way:*

Git code versions to be pulled

**Imani Parker**

*Present from start to end of meeting?*

Yes

*Is Scrum Master?*

Yes

*Summary of what was completed since last meeting:*

I have been pair programming with Heran to complete User Story 1 – adding a user via Register.

*Summary of what is planned to be completed by next meeting:*

After this code runs correctly, I plan to work on AC handling.

*Summary of what is getting in their way:*

GitHub versioning issues.